# Discuss idea and basic requirements

Project: Personal trainer

* Plan a workout: variable timespans
* Online storage
* Authentication: personal trainers + clients
* Trainers manage clients; add + remove
* Reuse existing CS316 app and diff kinds…

# Progress

* Finish outline spec discuss during meeting (DONE)
* More design and maybe Figma prototype (DEFERRED)
* Stories… some done (DONE)
* Research/analysis of online storage options… (DONE)

# Timetable

**Outline spec**

When? Monday 12th Feb

**Mid project demo**: second marker only

When? Wed 13th Mar – Fri 15th Mar…

**Project report and technical work**

When? Fri 3rd May

**Final demo**

When? Mon 13th May - Fri 31st May

# Next week actions

* Figma prototype start: show me
* Finish cloud analysis
* Start structure of app: show me
* Add a few more stories to To do list, prioritise

# Future work

* Properly setup cloud storage
* Survey/questionnaire
* Mid project demo